## Slide 1
Pranay Ratan
Data Migration
Spcialist
Technical Challenge

## Slide 2
2
01
03
05
02
04
  Migration Plan
  Data Cleanup Plan
  Post Migration QA & Debugging
  High-Volume Optimization
  Live Issue Response & Communication
06
  My Migration

## Slide 3
2
Inventory All Objects:
Products, customers, orders, discounts, etc.
Dependency Mapping:
Magento ↔ ERP ↔ CRM
Downtime Planning:
Confirm timing (e.g., Fri 10 PM → Sat 4 AM UTC)
Success Criteria:
  Record count match: ±0.1%
  Financial totals: ±0.01%
  No API 5xx errors
  SEO & URL slugs preserved
Migration Plan

## Slide 4
2
Extraction |  | Python, MySQL connector, Magento API
Staging & Transform |  | dbt, Pandas, PostgreSQL, AWS S3
Load |  | Shopify REST & Bulk GraphQL APIs
Orchestration |  | Prefect 2.0 / Apache Airflow
Validation |  | Great Expectations, pytest, custom scripts
Monitoring |  | Datadog, Grafana, Slack alerts
Rollback |  | Shopify exports, RDS snapshots
Layer
Stack / Tool

## Slide 5
2
Pre-Cutover Workflow
T - 7 days to T - 1 hour
  Extract: SQL dumps and API pulls
  Transform: Flatten EAV schema to Shopify format
  Clean: Use Pandas and dbt
  Enrich: Add tags, metafields, and URL redirects
  Load: Sandbox test via GraphQL Bulk API
  QA: Great Expectations, spot checks, checksum comparisons

## Slide 6
2
Delta Migration
T - 1 hour to Cutover
  Capture last-minute changes via timestamps and webhooks
  Minimal ETL for deltas (updated records only)
  Ensure up-to-date sync before final cutover

## Slide 7
2
Cutover Execution
T 0 – Downtime Window
  Put Magento in maintenance mode
  Final delta data upload to Shopify
  Trigger ERP/CRM sync
  DNS/CDN switch to Shopify storefront
  Validate everything before reopening store

## Slide 8
2
ERP/CRM Sync Strategy
  ID Mapping: Magento ↔ Shopify cross-reference tables
  Inventory: Shopify webhooks → AWS Lambda → ERP update
  Orders: Past = read-only, future = real-time API sync
  Customers: Nightly GraphQL syncs to ERP

## Slide 9
2
Validation & Rollback
Automated QA:
  Record count
  Financial totals
  Sample hash matches
  Performance Test: Simulate high user load
Rollback Plan:
  Trigger on API error >2%
  DNS rollback to Magento
  Shopify store import revert if needed

## Slide 10
2
Python Libraries:
pandas, numpy, regex, phonenumbers, openpyxl
Script Workflow:
Data Cleanup Plan
Remove duplicate
Use Regex
Fill in
Check Data types
Log,Track,
Report

## Slide 11
2
Validation Tools:
pandas, SQL, Shopify admin
Checkpoints:
    Compare Magento vs Shopify data (orders, inventory, prices)
    Match records using SKUs and customer IDs
    Visual inspection and automated financial checks
Fixing Sync Issues:
    Targeted inventory updates via SKU match
    Order history validation through data logs
    Real-time or manual fixes for discrepancies
Price Correction:
    Use CSV bulk re-import or Shopify Admin edits
Post-Migration QA & Debugging

## Slide 12
2
Goal:
Complete migration within 6-hour window
Strategy:
  Use Shopify Bulk API for high-speed uploads
  Batch data to maximize throughput
  Limit parallel requests to avoid hitting rate limits
Resilience:
  Implement logging for failed records
  Auto-retry mechanisms with delay and logging
High-Volume Optimization

## Slide 13
2
Scenario:
Wrong prices live on store
Immediate Actions:
  Lock store temporarily if severe
  Identify and isolate affected SKUs
  Deploy hotfix via bulk CSV upload
Internal Slack Message:
"Hey team – live store has incorrect prices. Fix in progress. ETA 30 mins. Will confirm once done."
Post-Fix:
  Revalidate products
  Document issue & mitigation steps
Live Issue Response & Communication

## Slide 14
2
Project:
Clinical trial dataset consolidation
Problem:
Inconsistent, incomplete data across multiple sources
Tools Used:
  Python (pandas, requests, BeautifulSoup, regex)
  Custom web scrapers and data normalizers
Approach:
  Automated scraping, parsing, deduplication
  Validation with test cases and pandas
Outcome:
Unified, clean dataset
Enabled high-quality analysis and insights
My Migration Experience